## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2022
2022
Planning
Strategy
Business Intelligence
Service Development
Q1
Q2
Q3
Q4
100%
Objectives
100%
Vision
100%
Goals
Strategic Intent
SWOT
Market Analysis
Price Research
Business Model
Objectives
6.1 wks
75%
Product Roadmap
RC
22 wks
Development
Release to Web
Quality Metrics
Sales Budget
Sales Trends Analysis
Sales Dashboard
Service Metrics
Real-time Reporting
Conversion Metrics
Service Dashboard
Real-time Analytics
Beta + Release Plans
Today
63.8 days
Jan 2 - Mar 31
44.8 days
Jan 28 - Mar 31
56.4 days
75%
Jul 13 - Sep 30
26 days
75%
Jun 4 - Jul 11
43.5 days
75%
Apr 2 - Jun 2
30.4 days
Feb 23 - Apr 7
46 days
Feb 2 - Apr 7
18.3 days
Apr 2 - Apr 28
50 days
Apr 2 - Jun 10
44.5 days
Jun 5 - Aug 5
50 days
Jul 7 - Sep 14
62.2 days
75%
Aug 3 - Oct 28
Feb 17 - Mar 31
Apr 1 - Sep 1
7.1 wks
Sep 1 - Oct 21
45.9 days
Oct 21 - Dec 25
Dec 20
Apr 1
Aug 10
Oct 19
May 19
Oct 18
Dec 21
Q3 Review
Q1 Review
Q2 Review
Q4 Review
2022/Mar
2022/Jul
2022/Sep
2022/Dec
Kickoff Meeting
Jan 16
KPIs Defined
Mar 31
Competitor Review
Mar 31
Price List (Hypothesis)
Jun 7
Final Price List
Jul 28
Alpha
May 20
Private Beta
Jun 30
Public Beta
Aug 10
Staging
Nov 15
Go Live!
Dec 20
Swimlane Diagram template